## Slide 1: CS 250 Module 7-1
Roderick Flowers

## Slide 2: Agile Roles
Product Owner
  Maximizes the value of the product and work of the development team
  Bridge between client and scrum team
Scrum Master
  Helps the team overall (helps define values, helps deliver values, helps team get better)
  Focuses on team transparency, empiricism, self-organization, and values
  Leads daily standups
Development Team
  Includes developers, testers, writers, designers, and anyone else working on the project
  Must deliver work through sprints
  Must also ensure transparency

## Slide 3: Agile Phases
Analysis
  Collaborate with the stakeholders
  Gather all requirements
Design
  Define the detailed process needed for functionality
  Clearly define all technologies, limitations, time frames and the budget
Implementation
  This is where the product development begins
  Work is broken down into smaller more manageable increments and distributed
Testing
  This happens at the same time the implementation is happening
  This is the process for identifying and solving issues that detract from the vision of the product
Deployment
  Product is released to the market
  This occurs only after testing has been completed
Maintenance
  Product is in the production environment
  Developers must be ready to fix issues that may occur and to implement new features

## Slide 4: Why not use the Waterfall Method?
It makes changes difficult
  Because this method must follow steps in order, it is hard to go back and add a new step as requirements change
Excludes the client and/or end user
  It is an internal process, meaning once requirements are defined, they don’t communicate with the client/end user
Delays testing until after completion
  It waits until a product is completed before it tests the product for bugs and defects
  This adds on time as once a bug is found, the product is scrapped and rebuilt

## Slide 5: Agile vs Waterfall
Agile Methodology
Not necessary to define all requirements as new ones can pop up at any point
No time to market constraint
Very transparent
The end user/client is a continuous part of the SDLC
Waterfall Methodology
All requirements must be defined at the beginning of the project
The stages are sequential, leaving no room to return to a previous step or to add new ones
Best used for simple, unchanging projects

## Slide 6: References
The pros and cons of waterfall methodology. (2018, August 10). Lucidchart. https://www.lucidchart.com/blog/pros-and-cons-of-waterfall-methodology#:~:text=for%20your%20team.-,1.,for%20unexpected%20changes%20or%20revisions.
West, B. D. (n.d.). A Deep Dive into Scrum Team Roles | Atlassian. Atlassian. https://www.atlassian.com/agile/scrum/roles
Dziuba, A., & Dziuba, A. (2024, June 7). Navigating the agile software development life cycle: phases, tools, roadmap. Relevant Software. https://relevant.software/blog/agile-software-development-lifecycle-phases-explained/
Hoory, L. (2024, June 1). Agile vs. waterfall: Which project management methodology is best for you? Forbes Advisor. https://www.forbes.com/advisor/business/agile-vs-waterfall-methodology/